PROJECT VERA

Virtual Engineering Review Agent

A Multi-Agent System for Technical Document Auditing & Compliance — Any Industry

Capstone Project Proposal
Data Science & AI Certification

February 2026

# Table of Contents

1.  Executive Summary

2.  Problem Statement

3.  Project Objectives

4.  Proposed Solution

5.  System Architecture

6.  Agent Design

7.  Security Implementation (RBAC)

8.  Technology Stack

9.  Data Model & Ingestion Pipeline

10.  Implementation Timeline

11.  Testing & Validation Strategy

12.  Deliverables

13.  Risk Assessment

14.  Conclusion

# 1. Executive Summary

Project VERA (Virtual Engineering Review Agent) is a Multi-Agent System designed to address the critical challenge of document inconsistency in any technical or regulated industry. In fast-paced engineering environments — including semiconductor manufacturing, aerospace, pharmaceuticals, and automotive — official product specifications frequently become outdated when teams make critical decisions through informal channels such as email communications. This creates a dangerous gap between documented specifications and actual operating parameters, potentially leading to quality issues, safety hazards, and regulatory non-compliance. The included demonstration uses a semiconductor scenario, but the architecture is fully domain-agnostic.

VERA leverages state-of-the-art AI technologies — including LangGraph for multi-agent orchestration, ChromaDB for vector-based document storage, and Google Gemini for large language model capabilities — to create an intelligent document auditing system. The system ingests multiple document types (datasheets, emails, SOPs), applies Role-Based Access Control (RBAC), and automatically detects discrepancies between formal and informal documentation.

Key differentiators of VERA include:

Multi-agent architecture with specialized agents for different document types

RBAC enforcement at the retrieval layer using metadata filtering

Automatic discrepancy detection between datasheets and internal emails

Human escalation pathway for unauthorized access attempts

Email context analysis to surface informal engineering decisions

# 2. Problem Statement

In many regulated industries, the gap between official documentation and actual engineering practices poses significant risks. Consider the following scenario from semiconductor manufacturing (the demo domain):

SCENARIO: The official RTX-9000 datasheet specifies a maximum voltage of 5.0V. However, an internal engineering email from the VP of Engineering states that the voltage must be immediately lowered to 3.3V due to accelerated electromigration in recent silicon lots. A junior engineer, unaware of this email, continues testing at 5.0V — potentially causing product failures, customer returns, and safety incidents.

This problem is compounded by several factors:

Informal decisions made via email are not captured in formal documentation systems

Access to critical internal communications is not uniformly controlled

No automated system exists to cross-reference datasheets against emails

Junior engineers may not have visibility into restricted internal decisions

Compliance audits cannot easily surface email-based process changes

# 3. Project Objectives

The primary objectives of Project VERA are:

O1: Document Integration: Build a unified document ingestion pipeline that processes datasheets, emails, and SOPs into a searchable vector store with rich metadata.

O2: Intelligent Retrieval with RBAC: Implement Role-Based Access Control at the retrieval layer, ensuring that document access is enforced based on user roles (Senior vs Junior).

O3: Multi-Agent Orchestration: Design a LangGraph-based multi-agent system with specialized agents for technical specifications, compliance/email review, and discrepancy detection.

O4: Discrepancy Detection: Automatically identify conflicts between formal documents (datasheets) and informal communications (emails), generating structured discrepancy reports.

O5: Security & Escalation: Implement a human escalation pathway that triggers when unauthorized access is detected or when the system has low confidence in its analysis.

# 4. Proposed Solution

VERA is designed as a Retrieval-Augmented Generation (RAG) system enhanced with multi-agent capabilities. The solution consists of two primary components:

## 4.1 Data Ingestion Pipeline (ingestion.py)

The ingestion pipeline handles document processing and storage:

Accepts multiple document types: Product Datasheets, Engineering Emails, SOPs

Splits documents into semantically meaningful chunks using RecursiveCharacterTextSplitter

Tags each chunk with rich metadata: source type, access level, department, document ID

Generates vector embeddings using Google Gemini Embedding model

Persists the indexed documents to ChromaDB for fast similarity search

## 4.2 Multi-Agent System (app.py)

The core application implements a LangGraph state machine with specialized agents:

Router Agent: Performs LLM-based NER and surgical routing to domain subchains

DB Agent: Executes natural language to SQL queries on domain databases

Official Docs Agent: Extracts high-precision facts from datasheets and manuals

Informal Docs Agent: Researches engineering emails and informal memos

Response Generator: Synthesizes comprehensive answers with source citations

Discrepancy Agent: Performs final audit and cross-source conflict detection

Escalation Handler: Manages unauthorized access and out-of-domain queries

# 5. System Architecture

The VERA system follows a directed acyclic graph (DAG) architecture implemented using LangGraph's StateGraph. The workflow processes each query through the following stages:

| Stage | Component | Description |
| --- | --- | --- |
| 1 | Entry Point | User submits query with role (senior/junior) |
| 2 | Router Agent | LLM-NER (Entity/Attr) + Surgical Routing |
| 3a | DB Agent | SQL Querying (Read-only) if db_query target |
| 3b | Official Agent | Spec Extraction if spec_retrieval target |
| 3c | Full Retrieval | Cross-referencing all sources if cross_reference |
| 4 | Generator + Auditor | Response synthesis + Discrepancy audit |

The conditional routing mechanism ensures that queries are directed to the appropriate agent based on intent classification, while the RBAC layer filters documents before they reach the generation stage.

# 6. Agent Design

Each agent in VERA is implemented as a node in the LangGraph StateGraph. The agents share a common state schema (GraphState) and communicate through state updates.

| Agent | Node Name | Input | Output |
| --- | --- | --- | --- |
| Router | route_query | Question + Role | Route + NER + Security Flag |
| DB Agent | {domain}_db_query | Question | SQL Results as Structured Facts |
| Official Docs | {domain}_official | Question + Entity | Precise Specifications |
| Informal Docs | {domain}_informal | Question + Entity | Email-based Decisions |
| Generator | generate_response | Extracted Facts | LLM Report |
| Discrepancy | {domain}_discrepancy | All Facts + Report | Audit Verdict |

## 6.1 GraphState Schema

The shared state is defined as a TypedDict with the following fields:

question (str): The user's input query

generation (str): The LLM-generated response

user_role (str): "senior" or "junior" — determines access level

user_domain (str): The user's assigned domain (e.g., "semiconductor", "medical")

documents (List[Document]): Retrieved documents from ChromaDB

route (str): Routing decision — "technical", "compliance", or "escalate"

flagged (bool): Security flag for unauthorized access attempts

metadata_log (str): Audit log of retrieval operations

retrieved_docs (dict): Per-agent docs for cross-agent comparison (tech vs compliance)

discrepancy_report (str): Structured report from the Case Agent

next_agent (str): Domain-based routing target (e.g., "semiconductor")

refinement_count (int): Tracks discussion loop iterations

max_refinements (int): Configurable limit for discussion loop

critique (str): Feedback from Discrepancy Agent to Response Agent

# 7. Security Implementation (RBAC)

VERA implements a three-layer security system to enforce Role-Based Access Control:

## 7.1 Layer 1 — Router Security Check

The Router Agent uses deterministic keyword matching to classify the user's query intent (technical vs compliance). For security checks, the LLM analyzes whether a junior user's query implies access to restricted information. If flagged, the query is routed directly to the escalation handler.

## 7.2 Layer 2 — Metadata Filtering

This is the core RBAC mechanism. Every document in ChromaDB is tagged with an access_level metadata field (public, internal_only, or confidential). When a retrieval query is executed, the system dynamically constructs a metadata filter based on the user's role:

| Access Level | Senior (User A) | Junior (User B) |
| --- | --- | --- |
| public | ✓ Full Access | ✓ Full Access |
| internal_only | ✓ Full Access | ✗ Blocked |
| confidential | ✓ Full Access | ✗ Blocked + Escalated |

## 7.3 Layer 3 — Escalation

When the security check flags a query, the workflow bypasses all retrieval and generation nodes, routing directly to the escalation handler. The handler returns a structured escalation notice and logs the event for audit purposes.

# 8. Technology Stack

| Technology | Purpose | Version |
| --- | --- | --- |
| LangGraph | Multi-agent state machine orchestration | ≥ 0.2.0 |
| LangChain | RAG pipeline, prompt management | ≥ 0.3.0 |
| ChromaDB | Local vector store with metadata filtering | ≥ 0.5.0 |
| Streamlit | Interactive chat UI with agent feedback | ≥ 1.40.0 |
| Google Gemini | Cloud LLM + Embeddings (Option A) | Latest |
| Ollama | Local LLM + Embeddings (Option B) | Latest |
| Python | Core runtime | 3.10+ |

VERA supports a dual-backend architecture: users can choose between Google Gemini (cloud API with higher model quality) or Ollama (100% local execution with no API key, no rate limits, and no internet required). The LLM_BACKEND environment variable controls which backend is used for both LLM inference and embedding generation.

# 9. Data Model & Ingestion Pipeline

## 9.1 Document Types

VERA processes three categories of documents, each with distinct metadata:

| Document Type | Source Tag | Typical Access | Example |
| --- | --- | --- | --- |
| Product Datasheet | datasheet | public | RTX-9000 voltage specs |
| Engineering Email | email | internal/confidential | Voltage limit change decision |
| SOP | sop | public/internal | Wafer testing procedure |
| DB Info | db_info | public/confidential | Production lot data, test results |
| Versioned Document | document | public/confidential | Specification revisions (v1/v2) |

## 9.2 Ingestion Pipeline Steps

Step 1: Document Creation: Mock data simulates 8 semiconductor documents

Step 2: Text Splitting: RecursiveCharacterTextSplitter (500 char chunks, 50 overlap)

Step 3: Metadata Tagging: Each chunk inherits source, access_level, department tags

Step 4: Embedding Generation: Google Gemini embedding model converts text to vectors

Step 5: Vector Store Persistence: ChromaDB stores vectors + metadata locally

# 10. Implementation Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1: Research & Design | 1 week | Architecture diagram, technology selection |
| Phase 2: Data Ingestion | 1 week | ingestion.py, ChromaDB setup, mock data |
| Phase 3: Agent Development | 2 weeks | app.py, LangGraph workflow, RBAC, agents |
| Phase 4: Testing & Validation | 1 week | Test scenarios, discrepancy detection |
| Phase 5: Documentation | 3 days | README.md, project proposal, walkthrough |

# 11. Testing & Validation Strategy

VERA is validated through four primary test scenarios that demonstrate the system's core capabilities:

| Test # | User Role | Query | Expected Behavior |
| --- | --- | --- | --- |
| 1 | Senior | RTX-9000 voltage limit | Full info including internal email (3.3V) |
| 2 | Junior | RTX-9000 voltage limit | Public datasheet only (5.0V) |
| 3 | Junior | Internal burn-in emails | ESCALATED — access denied |
| 4 | Senior | Quality audit + email changes | SOPs + emails with discrepancy report |
| 5 | Senior | Spec versions + production DB | DB records + versioned docs, version discrepancy |
| 6 | Senior (semi) | FDA clinical trial requirements | ESCALATED — out-of-domain query |

# 12. Deliverables

streamlit_app.py: Interactive Streamlit chat interface with role switching, document viewer, RBAC audit log, discrepancy reports, and agent execution trace

ingestion.py: Data ingestion pipeline with mock data, text splitting, embedding generation, and ChromaDB persistence with RBAC metadata tagging

app.py: Main LangGraph multi-agent application with Router, Tech Spec Agent, Compliance Agent, Generator, Case Agent (discrepancy detector), and Escalation handler

README.md: Professional documentation with architecture diagram (Mermaid.js), agent descriptions, RBAC security explanation, and setup instructions

environment.yml: Conda environment definition for reproducible setup

requirements.txt: Python dependencies (alternative to conda)

TEAM_GUIDE.md: Developer guide for team members with templates and conventions

Project Proposal (DOCX): Comprehensive project proposal document

.env: Environment configuration for backend and API keys

# 13. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| API Rate Limiting | High | Medium | Exponential backoff retry logic implemented |
| Embedding Model Deprecation | Medium | High | Modular design allows quick model swaps |
| RBAC Bypass via Prompt Injection | Low | High | Metadata filtering at DB layer, not prompt-level |
| LLM Hallucination in Routing | Low | Low | Router uses deterministic keyword matching, not LLM |

# 14. Conclusion

Project VERA demonstrates a production-grade approach to solving the critical problem of document inconsistency in any technical or regulated industry. While the included demo highlights a semiconductor use case, the architecture is fully domain-agnostic. By combining LangGraph multi-agent orchestration, ChromaDB vector storage with metadata filtering, and Google Gemini's LLM capabilities, VERA provides:

Intelligent document retrieval with Role-Based Access Control

Automatic detection of discrepancies between formal and informal documentation

A security-first architecture with human escalation for unauthorized access

Email context analysis to surface informal engineering decisions

A modular, extensible framework that can be adapted to any document-heavy industry

The system is designed to be immediately applicable to any document-heavy industry, with the mock data easily replaceable by actual document loaders for PDFs, email archives, and SOP management systems. VERA represents a significant step forward in applying AI-powered multi-agent systems to industrial document compliance and auditing across sectors such as semiconductor manufacturing, aerospace, pharmaceuticals, automotive, energy, and financial services.